4/14/2026

Test Execution Summary & QA Sign‑Off

Fashion Store Mobile Application

- Document Information

| Item | Details |
| --- | --- |
| Project Name | Fashion Store Mobile Application |
| Document Name | Test Execution Summary & QA Sign‑Off |
| Version | 1.0 |
| Prepared By | Tishany T. |
| Role | Manual QA Tester |
| Application Type | Mobile Application |
| Platform | Android |
| Date | 14 April 2026 |

2. Introduction

This document provides a summary of the manual testing activities performed for the Fashion Store Mobile Application.
It includes test execution results, defect status, coverage details, and the final QA sign-off decision based on the current state of the application.

3. Test Scope Summary

Testing was conducted for the customer-side functionalities of the mobile application developed using Flutter with Firebase Authentication and Cloud Firestore.

Modules Covered

- User Registration

- User Login & Logout

- Product Browsing & Search

- Product Details

- Shopping Cart Management

- Checkout & Order PlacementOrder History

- User Profile

- Session & Access Control

4. Test Execution Summary

| Metric | Count |
| --- | --- |
| Total Test Scenarios | 27 |
| Total Test Cases | 26 |
| Test Cases Executed | 26 |
| Test Cases Passed | 24 |
| Test Cases Failed | 2 |

- Majority of the application functionality is working as expected.

- Two test cases remain failed due to unresolved defects.

5. Defect Summary

5.1 Overall Defect Status

| Defect Status | Count |
| --- | --- |
| Total Defects Identified | 5 |
| Closed Defects | 3 |
| Open Defects | 2 |

5.2 Defect Details

| Defect ID | Description | Status |
| --- | --- | --- |
| FS_DEF_01 | Password visibility not working | Closed |
| FS_DEF_02 | Update cart quantity not working | Closed |
| FS_DEF_03 | Remove cart item not working | Closed |
| FS_DEF_04 | Cart not cleared after successful order | Open |
| FS_DEF_05 | Profile image update/loading issue | Open |

- Closed defects were fixed by the developer and successfully retested.

- Open defects are still reproducible and require further development fixes.

6. Retesting & Regression Testing

- Retesting was performed for all fixed defects.

- Related test cases were updated to Pass with defect IDs retained for traceability.

- Regression testing confirmed that:

- Cart quantity update

- Cart item removal

- Password visibility toggle
did not introduce new issues in related functionalities.

7. Traceability Confirmation

- All requirements are mapped to test scenarios and test cases.

- A Requirement Traceability Matrix (RTM) confirms full functional coverage.

- One feature (Profile Image Update) is marked as partially covered due to an open defect.

8. Outstanding Risks

The following risks remain due to unresolved defects:

| Risk | Impact |
| --- | --- |
| Cart not cleared after order | May cause duplicate orders or user confusion |
| Profile image update not working | Incomplete user profile experience |

- These issues should be addressed before production deployment.

14. Approval & Sign-Off

Tested and Approved By:

| Field | Details |
| --- | --- |
| Name | Tishany T. |
| Role | Manual QA Tester |
| Signature | Tishany T. |
| Date | 25 December 2025 |